## Slide 1: Inside Sherpa – Digital Internship
Technology, Strategy & Transformation – Technology Optimisation & Delivery Module

## Slide 2: Project Plan for SectorMetric
There is need for digital transformation of the accounting software. To follow cloud based solutions, the entire system has to be automated. Appropriate market scan approach must be taken.
RISKS :
Vulnerability to cybercrime.
Mismanagement of financial data.
ISSUES :
Lack of understanding of operating the accounting software.
Issues in Availability of Subject Matter Experts.
DEPENDENCIES :
Lack of skilled personnel will lead to outsourcing.
Accounting software in-availability in house, necessary.
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Our understanding
Risks, issues and dependencies

## Slide 3
WEEK 1-3
WEEK 3-5
• Search for cloud based solutions
• Determine the feasible solutions
Evaluation of feasibility of the methods to be implemented.
Devise a method to understand working and effectiveness of the model an plans.

## Slide 4
Market scans for technological solutions are usually conducted through a combination of desktop research and talking to the owner of the solution. Technological solutions are matched against “best-fit” criteria, then further matched against client capabilities.
Oracle NetSuite ERP | Good | Cloud based, Online E commerce support, accounting.
Reach Accounting Software | Medium | Software modules for Accounting, track aspects of business.
Handdy Accounts | Medium | Easy to use and less complications.
FinancialForce | High | Cloud Based Enterprise Resource Planning. Supports accounting, billing, revenue etc.
Microsoft Dynamics ERP | High | Supply chain management manage financial data, business planning. Provides greater visibility into performance key factors.

## Slide 5
Usage of Enterprise Resource Planning boosts efficiency streamlines the business process and makes it easier for companies to manage their data, records and information.
SAP Business One | the product is cost effective and offers customized solutions as per requirement. The product has their focus on Ease-of-Use, Business Processes, Crystal Reports and Analytics, System Architecture and Performance, Implementation and Maintenance, Integration and Collaboration | Medium Costing
Epicor ERP | Epicor ERP is designed for medium- sized businesses across a wide range of industries, with the highest adoption rates belonging to manufacturing and project-centric organizations. Its partnership with Microsoft Azure enables them to provide capabilities for analytics and expand the training-on-demand offerings. | Low Costing
What is Microsoft Dynamics ERP | The use of various elements of Microsoft Dynamics ERP allows users to conduct research, gather business intelligence, and apply it to business processes. Microsoft Dynamics AX helps with coordinating business activities around the world. Microsoft Dynamics GP can help provide insight into markets, with the ERP product features that help to look at business requirements and more. Microsoft dynamics NAV helps with industry- specific aspects of business operations. | Medium Costing

## Slide 6
HIGH RISK CONFIDENTIAL
CONFIDENTIAL
PUBLIC